Once the tasks are entered in to the project schedule, the next step is to consider in what order the tasks should be performed. Many tasks will have a flexible order and others will have a forced order of performance. Establishing the order of the tasks is one of the factors that will help calculate the timeline of the project schedule. A dependency is the name given to the relationship established between the tasks used to establish the order of tasks. If dependencies are not created, Project 2013 will not be able to accurately predict and adjust dependent future tasks based on completed work.